THE NATIONAL PROGRAMME FOR IT IN THE NHS

The Select Committee may be aware of the concerns of health professionals, technologists and professional organisations about the £6bn NHS National Programme for Information Technology (NPfIT):

- The NHS Confederation has said "The IT changes being proposed are individually technically feasible but they have not been integrated, so as to provide comprehensive solutions, anywhere else in the world".

- Two of NPfIT’s largest suppliers have issued warnings about profits in relation to their work and a third has been fined for inadequate performance.

- The British Computer Society has expressed concern that NPfIT may show a shortfall of billions of pounds.

- Various independent surveys show that support from healthcare staff is not assured.

- There have been delays in the delivery of core software for NPfIT.

Concrete, objective information about NPfIT’s progress is not available to external observers. Reliable sources within NPfIT have raised concerns about the technology itself. The National Audit Office report about NPfIT is delayed until this summer, at earliest; the report is not expected to address major technical issues. As computer scientists, engineers and informaticians, we question the wisdom of continuing NPfIT without an independent assessment of its basic technical viability. We suggest an assessment should ask challenging questions and issue concrete recommendations where appropriate, e.g.:

- Does NPfIT have a comprehensive, robust:

  - Technical architecture?

  - Project plan?

  - Detailed design?

Have these documents been reviewed by experts of calibre appropriate to the scope of NPfIT?

- Are the architecture and components of NPfIT likely to:

  - Meet the current and future needs of stakeholders?

  - Support the need for continuous (i.e., 24/7) healthcare IT support and fully address patient safety and organisational continuity issues?

  - Conform to guidance from the Information Commissioner in respect to patient confidentiality and the Data Protection Act?

- Have realistic assessments been carried out about the:

  - Volumes of data and traffic that a fully functioning NPfIT will have to support across the 1000s of healthcare organisations in England?

  - Need for responsiveness, reliability, resilience and recovery under routine and full system load?

We propose that the Health Select Committee help resolve uncertainty about NPfIT by asking the Government to commission an independent technical assessment with all possible speed.  The assessment would cost a tiny proportion of the proposed minimum £6bn spend on NPfIT and could save many times its cost.

SIGNED

Ross Anderson 
Professor of Security Engineering 
Cambridge University

James Backhouse  
Director, Information System Integrity Group 
London School of Economics

David Bustard

Professor and Head of Computing and Information Engineering

University of Ulster

Ewart Carson 
Professor of Systems Science 
Centre for Health Informatics 
City University

Patrik O’Brian Holt

Professor

School of Computing 
The Robert Gordon University

Roland Ibbett

Professor

School of Informatics

University of Edinburgh

Ray Ison

Professor of Systems

The Open University

Achim Jung

Professor

School of Computer Science

University of Birmingham

Frank Land

Emeritus Professor

Information Systems Department

London School of Economics

Bev Littlewood 
Professor of Software Engineering 
City University

John A McDermid
Professor of Software Engineering 
University of York

Julian Newman

Professor of Computing

Glasgow Caledonian University

Brian Randell 
Professor 
School of Computing Science

University of Newcastle

Uday Reddy

Professor

School of Computer Science

University of Birmingham

Peter Ryan

Professor of Computing Science

University of Newcastle

Geoffrey Sampson

Professor

Department of Informatics

University of Sussex

Martin Shepperd

Professor of Software Technologies

Brunel University

Michael Smith

Visiting Professor

Department of Computer Science

University College London

Tony Solomonides

Reader in Computer Science and Medical Informatics

University of the West of England

Ian Sommerville 
Professor

Computing Department
Lancaster University

Harold Thimbleby

Professor of Computer Science

Swansea University

Martyn Thomas 
Visiting Professor of Software Engineering

Computing Laboratory

Oxford University

Colin Tully

Professor of Software Practice

School of Computing Science

Middlesex University